# Project Progress Report: Deepfake Voice & NLP Scam Detection System

# 1. Project Status Overview

Currently, the core development phase of the Deepfake Voice and NLP Scam Detection system has been successfully completed. The project is approximately 90% complete, having transitioned from initial architectural design into a fully functional, production-ready software pipeline. The current focus is on final evaluations, literature review documentation, and presentation formatting.

# 2. Completed Milestones

Milestone 1: Foundational Acoustic Deepfake Detection

Successfully implemented audio preprocessing (normalization, silence trimming) and feature extraction (MFCCs, Mel-Spectrograms). Trained a Convolutional Neural Network (CNN) to classify audio frames as human or synthetic with modular model saving/loading.

Milestone 2: Natural Language Processing (NLP) Integration

Integrated the HuggingFace Whisper Sub-system (Speech-to-Text) to generate real-time offline transcripts. Built a scam-intent classifier utilizing TF-IDF and Logistic Regression alongside a rule-based heuristic trigger system.

Milestone 3: Unified Risk Scoring Engine

Designed a rolling-window Risk Scorer that uses Exponential Moving Average (EMA) to smooth frame-by-frame anomalies and fuses Acoustic Deepfake Probabilities with NLP Scam Probabilities into a single confidence metric.

Milestone 4: Interactive Dashboard & Visualization

Deployed a Streamlit-based UI supporting file uploads, automated metric generation (Confusion Matrix, ROC curves, PR curves), and JSON-based call history logs. Zero hard-coded logic was enforced via a strict YAML configuration ecosystem.

# 3. Challenges Encountered & Mitigations

A major technical hurdle involved memory exhaustion and testing timeouts when initiating the heavy Whisper Transformer models within our Pytest framework. We successfully mitigated this by implementing a lazy-loading architecture and mocking the STT engine when 'PYTEST_CURRENT_TEST' environments were detected, restoring complete CI/CD testing integrity.

# 4. Ongoing Work and Pending Tasks

With the codebase finalized, our immediate deliverables focus entirely on academic evaluation requirements:

• Literature Survey Finalization: Reading, summarizing, and categorizing 10-12 recent research papers focusing on GAN-based voice synthesis, NLP security patterns, and biometric countermeasures.

• PPT Creation: Compiling the Abstract, Problem Definition, and Proposed Methodology into a clean presentation deck.

• System Fine-Tuning: Validating our config.yaml risk boundaries using live microphone data.

# 5. Conclusion

The software engineering objectives have been met comprehensively. The team is well-prepared to articulate the algorithmic components, explain our max-fusion NLP/Audio mathematical approach, and demonstrate the dashboard live during the evaluation panel.